CW

clausewala.

Product Requirements Document

Public Beta → V2.0 Roadmap  |  March – May 2026

| Product | ClauseWala — AI Legal Documents for Indian Startups |
| --- | --- |
| Version | PRD v2.0 |
| Period | March 20, 2026 — May 20, 2026 (8 weeks) |
| Author | Vishwanath K (CEO, SASA Engineers) |
| Contact | clausewala@vishwadev.tech · clausewala.in |
| Status | Active Development — Public Beta Live |

# 1. Executive Summary

ClauseWala is an AI-powered legal document platform built specifically for Indian startups. The platform generates India-specific contracts — citing the Indian Contract Act 1872, Companies Act 2013, IT Act 2000, and DPDP Act 2023 — through a two-stage process: clause-by-clause blueprint with risk flags, followed by full formatted PDF/DOCX export.

This PRD defines the development priorities for the next 8 weeks (March 20 – May 20, 2026), taking ClauseWala from its current public beta state to a significantly enhanced V2.0. The priorities are informed by expert input from Yogesh Pai (NLU Jaipur faculty) and direct founder feedback sessions.

# 2. Current State

## 2.1 What's Live

The following is already built and live at clausewala.in:

| ✓ 22 document templates across 7 categories | ✓ 2-stage AI pipeline (Blueprint → Full Doc) |
| --- | --- |
| ✓ PDF and DOCX export | ✓ Google Sign-In authentication |
| ✓ Iteration chat for clause refinement | ✓ India-specific legal framework (all major acts) |
| ✓ Risk flags per clause in Blueprint mode | ✓ Unlimited document generation (free beta) |

## 2.2 Tech Stack

| Layer | Technology |
| --- | --- |
| Frontend | Next.js 14 (App Router) + TypeScript + Tailwind CSS |
| AI Engine | Groq API — 2-stage pipeline (Blueprint JSON → Full Doc) |
| Database | Supabase (PostgreSQL) + Redis for state management |
| Validation | Zod — schema validation across API routes and forms |
| Auth | Google Sign-In via AuthProvider |
| Export | PDF and DOCX exporters (lib/exporters/) |
| Hosting | clausewala.in (live) |

# 3. 8-Week Goals

The V2.0 milestone targets three outcome areas:

- Stability — harden the existing beta, fix edge cases, and make the core flow bulletproof

- Compliance & Trust — add legal safeguards (disclaimers, consent, attorney-client privilege)

- Expansion — unlock new user segments (regional language users, rental agreement users, lawyers)

# 4. Feature Roadmap

| Feature | Priority | Timeline | Status |
| --- | --- | --- | --- |
| E2E Flow Testing & Bug Fixes | 🔴 Critical | Week 1–2 | Pending |
| Groq API Error Handling | 🔴 Critical | Week 1–2 | Pending |
| Disclaimer + Consent Layer | 🔴 Critical | Week 2–3 | Pending |
| Attorney-Client Privilege Framing | 🟠 High | Week 3 | Pending |
| Bhashini — 22 Language Support | 🟠 High | Week 3–5 | Pending |
| E-Signature via DigiLocker | 🟠 High | Week 4–6 | Pending |
| Rental Agreement Focus Track | 🟡 Medium | Week 4–5 | Pending |
| Sub-Registrar Office Workflow | 🟡 Medium | Week 5–6 | Pending |
| LinkedIn for Lawyers — Discovery | 🟢 Exploratory | Week 6–8 | Research |
| Digital Stamp Paper (Online) | 🟢 Exploratory | Week 7–8 | Research |

# 5. Feature Specifications

## 5.1 E2E Testing & Stability (Week 1–2)

Priority: Critical — must complete before any new feature work

Validate the complete user journey from document selection through AI generation to export:

- Document Selection → Form Fill → Blueprint Generation → Blueprint Review

- Iteration Chat → Full Document Expansion → PDF Export → DOCX Export

- Auth flow: Sign In → Dashboard → Document history

### Acceptance Criteria

- Zero broken flows in the core generation pipeline

- PDF and DOCX exports open correctly in Adobe, Word, Google Docs

- Document, Organisation, and Iteration DB models tracked correctly

- Groq API rate limit errors return user-friendly messages, not crashes

## 5.2 Disclaimer + Consent Layer (Week 2–3)

Priority: Critical — legal protection for ClauseWala

Before any document is downloaded, users must acknowledge:

- The generated document is a draft, not final legal advice

- ClauseWala is not liable for any legal action if the document is presented in court as-is

- The document should be reviewed by a qualified lawyer before execution

### UX Flow

- Step 1: Modal appears before download with 3-point disclaimer

- Step 2: User checks a consent checkbox to unlock the download button

- Step 3: Consent timestamp and document ID logged in DB

- Step 4: Document downloads with embedded disclaimer footer on every page

### Acceptance Criteria

- Consent is non-bypassable — download button disabled until checked

- Disclaimer footer auto-appended to PDF and DOCX exports

- Consent log stored with user ID, doc ID, and timestamp

## 5.3 Attorney-Client Privilege & NDA Confidentiality (Week 3)

Priority: High — recommended by Yogesh Pai (NLU Jaipur)

Generated NDAs and confidential documents currently lack privilege framing. All generated documents must:

- Include a confidentiality notice on the first page stating the document is privileged

- NDA templates must auto-include attorney-client privilege language where relevant

- Add a 'Confidential' watermark option on exported documents

### Implementation

- Add CONFIDENTIAL_HEADER clause to clause-library.ts — auto-injected for NDAs, SHA, Term Sheets

- Watermark toggle on export settings (optional, user choice)

- Privilege language drawn from Indian Evidence Act, Section 126

## 5.4 Bhashini — 22 Indian Language Integration (Week 3–5)

Priority: High — unlocks mass market beyond English-first startups

The case for this feature: a rental agreement in Jaipur was rejected because it was in English, not Hindi. Most Indian legal agreements at the ground level operate in regional languages. ClauseWala currently generates only in English.

### Proposed Integration

- Integrate Bhashini API (MeitY's official translation layer) for all 22 scheduled Indian languages

- Language selection on the document form (before generation)

- Blueprint generated and reviewed in English (for accuracy)

- Final document generated and exported in selected language

- Priority languages for V2.0: Hindi, Kannada, Tamil, Telugu, Marathi, Bengali, Gujarati

### Acceptance Criteria

- Bhashini API integrated and tested for Hindi output on NDA and rental agreement templates

- Language picker visible on all document generation forms

- Exported PDF renders correct Unicode fonts for the selected language

## 5.5 E-Signature via DigiLocker (Week 4–6)

Priority: High — completes the document lifecycle end-to-end

Currently, ClauseWala generates documents but users must sign them externally. Adding e-signature validation via DigiLocker makes ClauseWala a complete contract platform.

### Scope for V2.0

- Investigate DigiLocker API access and MeitY partnerships for e-sign integration

- Add 'Send for Signature' button post-generation

- Generate a shareable, trackable signing link for counterparties

- Log signed status, timestamp, and signer identity in DB

### Fallback (if DigiLocker API not available in timeline)

- Integrate a third-party Indian e-sign provider (SignDesk, Leegality, or Zoho Sign)

- This is a known reference point: DJHawker has a similar e-sign validation feature

## 5.6 Rental Agreement Track (Week 4–5)

Priority: Medium — fastest path to a non-startup user segment

Rental agreements are the highest-volume legal document in India, used by millions of individuals — not just startups. This is a significant TAM expansion.

- Add dedicated Rental Agreement template (residential and commercial variants)

- Form includes: landlord/tenant details, rent, deposit, duration, escalation clause, maintenance terms

- Auto-detect user location to set state-specific stamp duty guidance

- Bhashini integration is critical here — rental agreements in Tier 2/3 cities are often in regional language

### Sub-Registrar Office Workflow

- Add a guidance layer: 'Next Steps after Generation' explaining sub-registrar registration process

- State-wise stamp duty calculator (static table for V2.0)

- Link to relevant state government portal for registration

## 5.7 LinkedIn for Lawyers — Discovery Layer (Week 6–8, Exploratory)

Priority: Exploratory — long-term monetization and network play

Under Bar Council of India rules, lawyers cannot directly market their services. However, a discovery/connection layer within ClauseWala can work within these constraints:

- Lawyers create a profile: specialization, city, languages, experience

- Users who need professional review are shown relevant lawyers (not ads — organic discovery)

- Lawyer connects with user via the platform — ClauseWala facilitates, not brokers

- This aligns with the mission: founders should enter legal conversations informed

Note: Legal review required before implementation. Consult Yogesh Pai on Bar Council compliance before building.

## 5.8 Digital Stamp Paper (Week 7–8, Exploratory)

Priority: Exploratory — potential to be genuinely disruptive

Online stamp papers (via SHCIL or state-specific portals) are legally valid in most Indian states. ClauseWala generating stamp-paper-ready documents would remove the last manual step in contract execution.

- Research SHCIL API and state-specific digital stamp paper availability

- Add 'Generate on Stamp Paper' option at export stage

- Start with Maharashtra and Karnataka (highest startup density)

# 6. 8-Week Milestone Schedule

| Week | Milestone | Deliverables |
| --- | --- | --- |
| Week 1–2 | Stability Sprint | E2E flow tested, Groq error handling, DB models verified |
| Week 2–3 | Legal Safeguards | Disclaimer modal live, consent logging, privilege framing in NDA templates |
| Week 3–4 | Language Foundation | Bhashini API integrated, Hindi output working for NDA and MOU |
| Week 4–5 | Rental Track | Rental agreement template live, sub-registrar guidance added, 7 priority languages |
| Week 5–6 | E-Sign | DigiLocker/third-party e-sign integrated, signing link flow working |
| Week 6–7 | Lawyer Discovery | Lawyer profile MVP designed, Bar Council compliance reviewed |
| Week 7–8 | Stamp Paper | SHCIL research complete, stamp paper flow prototyped for MH + KA |

# 7. Out of Scope for V2.0

The following will NOT be built in this 8-week window:

- Paid plans / monetization layer — beta remains free throughout

- Mobile app — web-first approach maintained

- Full lawyer marketplace with transactions or fees

- Templates outside Indian jurisdiction

- AI model switch from Groq (performance first, model flexibility later)

# 8. Risks & Mitigations

| Risk | Severity | Mitigation |
| --- | --- | --- |
| Bhashini API quality for legal text | Medium | Manual review of translated output; start with Hindi only, expand after validation |
| DigiLocker API access timeline | High | Parallel track with third-party e-sign (Leegality/SignDesk) as fallback |
| Bar Council compliance for lawyer discovery | High | Legal review with Yogesh Pai before any feature is built |
| Groq API rate limits at scale | Medium | Implement queue + retry logic; add usage tracking per user |
| Stamp paper API availability | Low | Keep as exploratory; no hard deadline, research-only in Week 7–8 |

# 9. Success Metrics

By May 20, 2026, ClauseWala V2.0 should demonstrate:

- Zero broken flows in the core generation-to-export pipeline

- 100% of documents include disclaimer + consent logging

- Hindi language output live and tested on at least 5 templates

- E-sign integration live with at least one provider

- Rental agreement template with 50+ documents generated in first 2 weeks of launch

- Lawyer discovery MVP design reviewed and Bar Council compliance confirmed

# 10. Acknowledgements

This roadmap was shaped by inputs from:

- Yogesh Pai — NLU Jaipur faculty (legal framework review, attorney-client privilege, language integration rationale, Bar Council guidance)

- Rudra — e-signature validation approach and DigiLocker integration suggestion

- ClauseWala Public Beta users — early founders using the platform during the beta period

ClauseWala · clausewala.in · clausewala@vishwadev.tech

Built for Bharat. Legal should feel like infrastructure.